Document ID: TF-HB-2024-001

Type: Company Handbook

Created: 2024-01-15

### 1.0 Introduction

TechFlow Analytics is a premier AI/ML consulting firm specializing in delivering cutting-edge artificial intelligence solutions to Fortune 500 companies. Our methodology combines rigorous research with practical implementation to ensure measurable business outcomes. This handbook outlines our standardized approach to AI project delivery, quality assurance protocols, and best practices developed from 150+ successful implementations across finance, healthcare, retail, and manufacturing sectors.

### 2.0 Project Lifecycle Framework

Our AI project lifecycle follows the CRISP-ML(Q) methodology, enhanced with proprietary quality gates:

Phase 1: Business Understanding & Scoping (2-4 weeks)

- Stakeholder workshops to define business objectives

- ROI analysis using our proprietary Value Estimation Matrix

- Technical feasibility assessment

- Data availability and quality audit

- Success metric definition (business & technical KPIs)

Phase 2: Data Acquisition & Preparation (3-6 weeks)

- Data collection from structured and unstructured sources

- Implementation of data quality framework:

  - Completeness score (>95% required)

  - Consistency validation across sources

  - Timeliness assessment (data freshness metrics)

  - Accuracy verification via sampling

- Feature engineering using automated feature store

- Data versioning with DVC (Data Version Control)

Phase 3: Model Development (4-8 weeks)

- Algorithm selection based on problem type and data characteristics

- Experiment tracking using MLflow with mandatory metadata:

  - Hyperparameters and search space

  - Cross-validation results

  - Feature importance scores

  - Computational resource usage

- Model validation against predefined thresholds:

  - Classification: Accuracy >85%, F1-score >0.8

  - Regression: $R^2 > 0.7$, MAE < business-defined threshold

  - NLP: BLEU score >0.6 or task-specific metrics

Phase 4: Deployment & Integration (2-4 weeks)

- Containerization using Docker with security scanning

- CI/CD pipeline with automated testing

- A/B testing framework implementation

- Monitoring dashboard setup (Prometheus + Grafana)

- API documentation generation (OpenAPI specification)

Phase 5: Monitoring & Maintenance (Ongoing)

- Model performance drift detection (weekly)

- Data drift monitoring (daily)

- Business impact tracking (monthly)

- Retraining triggers definition

- SLA compliance reporting

### 3.0 Technical Standards

3.1 Code Quality Requirements

- All Python code must follow PEP 8 standards

- Unit test coverage >80% for core modules

- Integration tests for data pipelines

- Documentation using Google-style docstrings

- Code review mandatory before merge

3.2 Model Development Standards

- Use of scikit-learn, TensorFlow, or PyTorch based on requirements

- Hyperparameter optimization using Optuna or Ray Tune

- Explainability implementation (SHAP, LIME) for all production models

- Bias detection using AIF360 or Fairlearn toolkit

- Model serialization using ONNX for interoperability

3.3 Infrastructure Requirements

- Development: AWS S3 for data, EC2 for computation

- Staging: Kubernetes cluster with auto-scaling

- Production: Multi-region deployment for high availability

- Backup: Daily incremental, weekly full backups

- Security: VPC isolation, encryption at rest and transit

### 4.0 Quality Assurance Framework

4.1 Data Quality Gates

- Gate 1: Source data validation (schema, completeness)

- Gate 2: Preprocessing validation (no data leakage)

- Gate 3: Feature store consistency

- Gate 4: Training/validation/test split integrity

4.2 Model Quality Gates

- Gate 1: Baseline model performance

- Gate 2: Hyperparameter optimization results

- Gate 3: Cross-validation stability

- Gate 4: Business metric alignment

- Gate 5: Explainability report approval

4.3 Deployment Quality Gates

- Gate 1: Container security scan

- Gate 2: Load testing results

- Gate 3: Integration test pass rate

- Gate 4: Rollback procedure verification

- Gate 5: Monitoring alert configuration

### 5.0 Ethical AI Guidelines

All projects must comply with our Ethical AI Framework:

- Transparency: Document model limitations and assumptions

- Fairness: Regular bias testing across protected attributes

- Privacy: GDPR/CCPA compliance, differential privacy where needed

- Accountability: Clear ownership and escalation paths

- Security: OWASP ML security guidelines implementation

### 6.0 Reporting Templates

- Weekly Status Report: Technical progress, risks, next steps

- Monthly Business Review: ROI tracking, business impact

- Model Card: Standardized model documentation

- Post-Mortem Report: Lessons learned after project completion

### 7.0 Appendices

- Appendix A: Common Machine Learning Use Cases

- Appendix B: Reference Architecture Diagrams

- Appendix C: Compliance Checklist

- Appendix D: Troubleshooting Guide

- Appendix E: Glossary of Terms